HRMS

Human Resource Management System

Requirement Understanding Document

For Client Review & Confirmation

| Document Type | Requirement Understanding Document (RUD) |
| --- | --- |
| Project Name | HRMS - HR Management System |
| Version | 1.0 |
| Date | July 2026 |
| Prepared By | Genufy TechWorks |
| Status | Awaiting Client Confirmation |

1. Purpose of This Document

This document summarizes our understanding of the requirements discussed during our requirement gathering sessions. It is intended for client review and confirmation before we begin solution design and development.

Please read this document carefully and let us know if anything is incorrect, missing, or needs to be changed. Once confirmed, this document will serve as the foundation for the design, development, and delivery of the HRMS.

2. Business Understanding

Based on our discussions, we understand the current challenges as follows:

- The Traditional system measures productivity based on hours worked rather than actual work completed.

- Employees who work efficiently and finish tasks quickly receive no additional recognition compared to those who take longer.

- When employees create valuable work - such as documents, reports, or systems - there is no formal way to track who created what or reward them for it later.

- There is no structured way to measure each employee's professional value (qualifications, skills, and experience) in a consistent manner.

- Long-term contributions by employees are not recognized or rewarded in any systematic way.

The objective of this system is to move from a time-based approach to a value-based approach - where employees are recognized and rewarded for the quality and impact of their work.

3. Our Understanding of the Requirements

Based on the requirements shared with us, we understand that the HRMS should be built around four core areas:

3.1  Employee Value Scoring (BPV - Base Professional Value)

Each employee will have a calculated score that represents their professional value. This score is based on:

- Their educational qualifications (degree level, certifications, etc.)

- Their years and type of professional experience

- The type of organization they have worked in (large company, startup, government, etc.)

- Their technical skills and proficiency levels

- Their professional certifications

The score is automatically recalculated whenever an employee's profile is updated. The HR team will be able to adjust scoring weights through the system - no technical changes are needed.

3.2  Outcome-Based Work Reporting

Instead of requiring employees to log a fixed 8 or 8.5 hours daily, the system will track what was assigned, what was delivered, and the quality of that work.

- An employee logs what work was assigned to them.

- They record what was actually completed and the quality of the output.

- The time logged is kept as a reference - it is not the primary measure of performance.

- An employee who finishes their work in 3 hours at high quality is treated as productive - not penalized for finishing early.

The system will calculate an efficiency score based on quality and output - this can be used during performance reviews and annual incentive decisions.

3.3  Employee Work Ownership Tracking

Every piece of work created by an employee - documents, reports, tools, systems, or any other output - will be registered in the system with full ownership information:

- Who created it

- Who contributed to it

- Who reviewed and approved it

- What version it is, and who changed what

If multiple employees contributed to a piece of work, each person's share of contribution is recorded. This ensures fair recognition when rewards are calculated later.

If an employee leaves, ownership of their work transfers to the organization - but their authorship and contribution history remain permanently in the system.

3.4  Long-Term Rewards and Recognition

The system will support a configurable reward framework where employees can receive financial recognition for the long-term value created by their work. Rewards may include:

- Annual bonuses linked to work impact

- Royalty-style payments based on the value an asset continues to generate

- Innovation incentives for significant contributions

The HR and Finance teams will define the reward types, eligibility rules, and calculation method through the system - no development changes are needed to adjust these rules.

Employees will also be able to nominate beneficiaries (family members, legal heirs, or charitable organizations) for long-term reward payments.

4. Functional Requirements Summary

The following features are included in our understanding of what the system should do:

| # | Feature | Description |
| --- | --- | --- |
| FR-01 | Employee Profile | Full employee record: personal details, qualifications, skills, experience, and certifications. |
| FR-02 | BPV Score Engine | Automatic professional value score calculated for each employee based on configurable criteria. |
| FR-03 | Work Task Assignment | Assign tasks to employees with expected output and quality standards defined. |
| FR-04 | Work Reporting | Employees report completed work, quality of output, and time taken (for reference only). |
| FR-05 | Efficiency Score | System calculates an efficiency score per employee based on output quality and time reference. |
| FR-06 | Work Ownership Registry | Register and track ownership of all work outputs: creator, contributors, reviewer, approver. |
| FR-07 | Version History | Track every change to a registered work item with contributor details. |
| FR-08 | Reward Framework | Configurable reward types and rules linking employee contributions to financial recognition. |
| FR-09 | Beneficiary Nomination | Employees nominate beneficiaries for eligible long-term reward payments. |
| FR-10 | HR Dashboard | Consolidated view for HR: BPV scores, skill matrix, pending verification, configuration panel. |
| FR-11 | Finance Dashboard | Consolidated view for Finance: reward records, approvals, budget impact, payment history. |
| FR-12 | Admin Configuration | All scoring weights, reward rules, and eligibility criteria managed through the system - no code changes needed. |

5. User Roles

| Role | Who They Are | What They Can Do |
| --- | --- | --- |
| Employee | All staff members | View own profile, log completed work, add qualifications and skills, nominate beneficiaries. |
| Manager | Team leads / department managers | View team members, review submitted work, access team efficiency and productivity reports. |
| HR Admin | Human Resources team | Manage all employee profiles, verify qualifications, configure BPV scoring, view HR dashboard. |
| Finance Admin | Finance / Accounts team | Review and approve reward records, manage reward rules, view Finance dashboard and budget impact. |
| System Admin | IT administrator or super-admin | Full access to all modules, system configuration, user management, and audit logs. |

6. System Workflow (How It Works)

Below is the high-level flow of how the system works from employee on-boarding to reward eligibility:

| Step | Action | Who Does It |
| --- | --- | --- |
| 1 | Employee is added to the system with personal and professional details. | HR Admin |
| 2 | Employee's qualifications, experience, skills, and certifications are entered. | Employee / HR Admin |
| 3 | System automatically calculates the employee's BPV score. | System (automatic) |
| 4 | Manager assigns tasks with expected deliverable and quality standards. | Manager |
| 5 | Employee completes the work and submits a report: what was done, quality, and time taken. | Employee |
| 6 | System calculates the efficiency score based on quality and time reference. | System (automatic) |
| 7 | If a work output (document, tool, report, etc.) is created, it is registered with ownership details. | Employee / HR Admin |
| 8 | Finance team reviews contribution records and configures reward eligibility. | Finance Admin |
| 9 | Reward is approved and linked to the employee's contribution record. | Finance Admin |
| 10 | Employee (or their nominated beneficiary) receives the reward. | System / Finance |

7. Assumptions

The following assumptions have been made in preparing this document. Please confirm or correct them:

- The client will provide branding assets (logo, colors) for the system interface.

- The client will define the scoring weights for qualifications, experience, and skills - we will configure them accordingly.

- Employee data currently exists in spreadsheets or a legacy system; the client will provide this data for import.

- The reward calculation rules and eligibility criteria will be defined by HR and Finance before the system goes live.

- The client will provide an email server or email service for system notifications.

- User training will be conducted by the client team, supported by user documentation we will provide.

8. Questions & Clarifications

We would like the client to clarify the following points before we proceed:

| # | Question |
| --- | --- |
| Q1 | Should the system send notifications by email, Whatsapp, or both? |
| Q2 | Are there any existing HR or payroll systems that the HRMS needs to connect with? |
| Q3 | Who will be responsible for entering business impact metrics for reward calculation (HR, Finance, or both)? |
| Q4 | Is mobile access (phone/tablet) required for employees to log their work? |
| Q5 | What is the preferred cloud/hosting environment - or will this be hosted on-premises? |
| Q6 | Are there any specific data privacy or compliance regulations we need to follow? |

9. Out of Scope (This Phase)

The following are NOT included in the initial phase. They can be considered for future phases:

- Integration with external accounting or ERP systems

- Mobile application (Phase 1 is web-based only)

- Performance appraisal workflows

- Advanced reporting and data export (planned for a later analytic module)

10. Risks & Dependencies

| Risk / Dependency | Detail |
| --- | --- |
| Data availability | If existing employee data is not available or is incomplete, profile setup will take longer. |
| Scoring rule definition | BPV weights and reward rules must be finalized by HR and Finance before go-live. |
| Email / notification server | An email server or third-party email service must be provided by the client. |
| Hosting environment | Cloud hosting preferences or on-premise requirements must be confirmed before infrastructure setup. |
| User acceptance | Timely review and feedback from the client at each milestone is needed to avoid delays. |

11. Proposed Technology

We plan to build the HRMS using the following technologies. These choices ensure the system is fast, secure, scalable, and easy to maintain:

| Area | Technology |
| --- | --- |
| Web Interface (Frontend) | Next.js - modern, fast web application framework |
| Application Server (Backend) | Node.js with Express - reliable and widely supported |
| Database | PostgreSQL - a proven, secure relational database |
| Authentication | JWT - based secure login with session management |
| Hosting | To be confirmed with client |

12. Deliverables

Upon completion of the project, we will deliver the following:

- Working web-based HRMS application with all agreed modules

- Admin configuration panel for HR and Finance teams

- Database design and data migration support

- User guide and documentation

- Deployment to the agreed hosting environment

- Post-launch support period (duration to be agreed)

13. Cost of POC (Proof of Concept)

The following is the estimated cost for the Proof of Concept (POC) phase. This covers a working demonstration of the core system to validate the approach before full development begins.

| Item | Details | Estimated Cost |
| --- | --- | --- |
| Cloud Hosting (Nimbuz Platform) | Server setup for POC environment (cloud) | Rs. 2,000 / Month |
| Database (Supabase) | Trial plan | -- |
| Development Resource | 1 Technical Lead + 1 Full-Stack Developer | -- |
| Timeline | 20 working days from confirmation | -- |
| Total | One-time POC hosting cost | Rs. 2,000 |

Note: The POC will demonstrate the Employee Profile, BPV Score, and Work Reporting modules. Hosting cost billed at actuals. The Rs. 2,000 estimate covers the 20-day POC period.

14. Next Steps

| Step | Action | Responsible |
| --- | --- | --- |
| 1 | Client reviews this document and provides written confirmation or corrections. | Client |
| 2 | Any open questions (Section 8) are answered and clarifications are documented. | Client + Genufy |
| 3 | Genufy prepares screen mock-ups and system design for client review. | Genufy |
| 4 | Client approves the design before development begins. | Client |
| 5 | Development phase begins module by module with regular progress updates. | Genufy |
| 6 | Client participates in User Acceptance Testing (UAT) before final delivery. | Client + Genufy |
| 7 | System goes live and post-launch support begins. | Genufy |

Client Confirmation

By signing below, the client confirms that the contents of this document accurately reflect the agreed requirements.

|  | Client | Genufy TechWorks |
| --- | --- | --- |
| Name |  |  |
| Designation |  |  |
| Signature |  |  |
| Date |  |  |